HASTAVA

# Interactive Website
Phase Roadmap

thehastava.com  |  AI • Data • Automation

Purpose: This document is the source of truth for rebuilding the Hastava website as a highly interactive digital experience. It exists to keep design, engineering, content, and scope aligned through development and prevent the project from drifting into a conventional AI-agency website.

# 1. North Star

Hastava should not merely explain that it provides AI, data, and automation services. The website itself should demonstrate those capabilities.

Core positioning: Hastava is an AI, Data and Automation company.

Core experience: Data → Intelligence → Automation → Action → Results.

Primary emotional response: “These people actually understand how AI, data and automation fit together.”

The website should feel like an interactive product / sales engineer rather than a static company brochure.

# 2. Non-Negotiable Design Principle

Every major section must earn its interaction.

Ask of every section: “Could this have been a static webpage?” If the answer is yes, push the interaction further where it improves understanding. Animation must communicate meaning, not exist only as decoration.

# 3. Experience Architecture

The website is built as an escalating experience:

| Milestone | Phases | Purpose |
| --- | --- | --- |
| WOW | 0–2 | Establish the visual language and create an immediate interactive understanding of Hastava. |
| PROVE | 3–6 | Let visitors experience automation, AI agents, data engineering, and business transformation. |
| CONVERT | 7–10 | Prove capability through case studies, architecture, personalization, and a strong CTA. |

# 4. Phase-by-Phase Roadmap

## Phase 0 — Foundation & Design System

Goal: Establish the visual language before building the full experience.

Premium, minimal, technical aesthetic: AI laboratory + data infrastructure + digital product.

Define typography, colors, grid, spacing, buttons, cards, cursor language, hover states, transitions, and animation rules.

Define responsive/mobile interaction rules.

Create reusable components and animation primitives.

Phase exit criterion: Design system + reusable interaction foundation approved before major page construction.

## Phase 1 — Opening Experience / Hero

Goal: Create the first major WOW moment and immediately communicate Hastava.

Hero message around AI + Data + Automation.

Scroll-driven transformation: AI → Data → Intelligence → Automation → Action.

Use purposeful motion, typography transformation, parallax, magnetic interactions, and smooth transitions.

Avoid generic AI visuals such as glowing brains, robot imagery, or stock SaaS gradients.

Phase exit criterion: A visitor should understand what Hastava is and feel that the site is fundamentally different within the first screen/scroll.

## Phase 2 — The Data Universe

Goal: Visually explain how Hastava connects business data and systems.

Interactive ecosystem containing CRM, ERP, APIs, databases, documents, websites, etc.

Data flows into a central Hastava intelligence layer.

Hover/click interactions activate individual systems and reveal their role.

Make the flow Data → Intelligence visually understandable.

Phase exit criterion: Visitor can explore the ecosystem and understand Hastava's role without reading a long services paragraph.

## Phase 3 — Interactive Automation Engine

Goal: Move from visual storytelling to an actual interactive demonstration.

Create a workflow builder / simulated automation.

Example: New lead → AI research → qualification → decision → CRM / outreach.

Workflow nodes should be clickable and explain inputs, outputs, AI/data involvement, and business impact.

Interaction should feel like a lightweight product demo.

Phase exit criterion: Visitor experiences automation instead of merely reading that Hastava builds automations.

## Phase 4 — AI Agent Universe

Goal: Introduce AI agents as digital workers.

Research Agent, Sales Agent, Data Agent, Reporting Agent, Operations Agent, Customer Support Agent, etc.

Agents should activate on hover/click.

Show simulated execution: search → analyze → enrich → decide → act.

Focus on outcomes and workflows rather than AI buzzwords.

Phase exit criterion: Visitor understands that Hastava can deploy AI agents that perform useful business work.

## Phase 5 — Data Engineering Playground

Goal: Demonstrate serious data engineering capability.

Interactive pipeline: Sources → Ingestion → Transformation → Quality → Lakehouse → Semantic Layer → AI → BI/Applications.

Allow individual layers to be explored.

Show realistic examples such as data-quality anomalies and their resolution.

Make the architecture understandable to both technical and business visitors.

Phase exit criterion: Technical credibility is visible without turning the site into a documentation page.

## Phase 6 — Before → After Transformation

Goal: Connect technology to business value.

Before: Excel, emails, manual reports, copy/paste, disconnected systems, manual follow-ups.

User triggers an automation/transformation.

After: connected data → AI intelligence → automated decisions → business actions.

Use motion to show disorder becoming an organized system.

Phase exit criterion: Visitor understands why automation matters, not just how it works.

## Phase 7 — Interactive Case Studies

Goal: Prove capability through interactive transformations.

Case studies should be interactive system stories, not static cards.

Show measurable flows such as companies discovered → enriched → qualified → opportunities.

Allow users to open the underlying workflow/architecture.

Use believable, clearly labeled demo/simulated data when real client data cannot be shown.

Phase exit criterion: Proof feels tangible and connected to the systems demonstrated earlier.

## Phase 8 — Build Your Automation

Goal: Personalize the experience and turn the website into a discovery tool.

Ask what the visitor wants to automate: Sales, Operations, Finance, Support, Data, Reporting, Marketing, Other.

Allow the visitor to describe a repetitive/slow/broken process.

Generate a visual hypothetical workflow: Trigger → AI → Data → Decision → Action.

Optionally calculate or estimate potential impact where assumptions are explicit.

Phase exit criterion: The website begins behaving like an AI-powered sales/discovery engineer.

## Phase 9 — Hastava Architecture

Goal: Reveal the broader system philosophy behind Hastava.

Interactive architecture: Systems → Data Platform → Intelligence → Automation → AI Agents.

Each layer can be explored.

Connect the architecture back to the earlier interactive sections.

Use this as the unifying technical model rather than a disconnected diagram.

Phase exit criterion: The visitor understands that Hastava combines multiple capabilities into one operating system for intelligent business workflows.

## Phase 10 — Final Conversion Experience

Goal: Convert curiosity into a qualified business conversation.

Avoid a generic “Contact Us” ending.

Primary question: “What should we automate?”

Invite visitors to describe what is slow, repetitive, or broken.

CTA options: Explore your automation / Talk to Hastava.

Keep the final interaction consistent with the product-like experience established throughout the site.

Phase exit criterion: The final CTA feels like the natural next step of the experience, not an advertisement bolted onto the end.

# 5. Build Discipline

Build one phase at a time. Do not ask the coding agent to invent the entire experience in one pass.

Before implementation, define the interaction and intended user takeaway for the phase.

Implement → run locally → inspect → refine → commit.

Use the existing production website only as the baseline; do not destabilize main.

All new work is developed in a separate feature branch.

Use Vercel Preview deployments for review before merging to production.

Do not add features simply because they look impressive. Every interaction must reinforce positioning, comprehension, trust, or conversion.

Protect performance: heavy animation, Canvas/WebGL, and 3D should be introduced only where they materially improve the experience.

Mobile is not a reduced desktop version. Mobile interactions must be intentionally designed.

# 6. Git / Deployment Strategy

Production remains untouched while the new experience is developed.

main → current approved production website.

feature/hastava-interactive-ai → new interactive website.

Develop and test locally on the feature branch.

Push branch to GitHub.

Use Vercel Preview for review.

Only after approval: merge into main and deploy production.

# 7. Scope Guardrails

Do not revert to a conventional agency template.

Do not overload the site with generic service cards.

Do not use AI clichés as the primary visual identity.

Do not sacrifice clarity for animation.

Do not build backend functionality merely because an interaction could theoretically have one; simulate first when appropriate, then productionize validated experiences.

Do not let individual phases contradict the central story: Data → Intelligence → Automation → Action → Results.

# 8. Definition of Success

The project is successful when a visitor can explore Hastava for several minutes without feeling that they are simply scrolling through a corporate website.

They understand Hastava's AI + Data + Automation positioning.

They can interact with systems, workflows, agents, and data concepts.

They see evidence of engineering depth.

They understand business outcomes, not just technologies.

They can imagine their own process being automated.

The final conversation/CTA feels like the next step in the experience.

The site remains fast, responsive, accessible, and usable despite its high level of interaction.

# 9. Our Rule for Future Decisions

When a new idea appears, ask five questions:

Which phase does it belong to?

Does it strengthen the Data → Intelligence → Automation → Action story?

Does it make the experience more interactive or more understandable?

Does it improve trust or conversion?

Does it justify its complexity and performance cost?

SOURCE OF TRUTH

We do not diverge from this roadmap without deliberately revisiting the roadmap itself.